## Slide 1: preparing a progress report
Guidelines and Structure
A. Layne
09/11/2018

## Slide 2: What is a Progress Report?
The progress report will inform your supervisors and project co-ordinators about progress you have made over a period of time
Conducted a different points of the project or process
A summary of achievements and non-achievements
Timeline, work planned, work completed and work not completed are key elements in a progress report
(McMurrey, 2018)

## Slide 3: Why is a Progress Report Important?
It gets everyone on the same page
It facilitates collaboration
It improves transparency and accountability by providing a paper trail
It improves project evaluation and review
It provides insights for future planning
(Balmaceda, 2018)

## Slide 4: Focus Questions
What goals or sub-goals have been accomplished?
What part of the work is currently in progress?
What work remains to be done?
What problems have been encountered?
What resources have been expended?
Is the project on schedule?
Do you anticipate any problems?
What changes can be made?
(FYPC, 2017)
Notes: this presentation 2017

## Slide 5: Steps for Writing a Progress Report
1
Write the heading of your progress report. This usually contains the time period, date submitted, the name and the position of the recipient, the writer’s name and position, and the subject of the report.
2
Compose the introductory section. Be brief about the project. Provide readers with information about the project’s purpose, clarify its timescale, and remind readers about other important details.
3
Write the “Work Completed” section. Describe what work has already been done. One of the best ways to do this is to order the completed tasks chronologically. A table and Gantt chart is useful to present this information.
("How to Write a Progress Report | AcademicHelp.net", 2018)

## Slide 6: Steps for Writing a Progress Report
4
5
6
In the next section, specify the problems you encountered while working on the project. Provide explanations of how you solved them or how you are planning to solve them. Also, describe any changes caused by these problems and state whether any assistance on the project is required.
Provide your supervisors with information about how you are planning to move forward with the project. Make an outline of future tasks that need to be accomplished during a certain period. Specify dates that will be deadlines for the tasks.
Summarize your progress report. In the summary section, you should only give the most essential details about the completed and to-do work. Also include a short description of problems your team encountered and recommendations for their correction.
("How to Write a Progress Report | AcademicHelp.net", 2018)
Notes: https://academichelp.net/business-writing-help/write-progress-report.html

## Slide 7: Key Points to Consider
Progress reports come in different formats, such as a brief verbal report, a periodic email sent to your supervisors, a memo, or a formal written report with a clearly-defined structure. However, formal written reports are required for your submissions.
Progress reports not only inform supervisors about a project’s status, but they also affect the decision-making process.
A progress report should be project-centred, which means it should refer to the work done by your team and not to future plans or expectations.
A progress report should be simple and concise. Avoid writing lengthy, dense documents. In most cases, a progress report is submitted on 2-3 pages.
("How to Write a Progress Report | AcademicHelp.net", 2018)
Notes: https://academichelp.net/business-writing-help/write-progress-report.html

## Slide 8: Do and Don’t
Do
Do be specific when writing a progress report
Do avoid emotional and vague statements
Don’t
Don’t turn the “work completed” section into a narrative story
Don’t make excuses or shift blame. Avoid a complaining tone for legitimate issues.
Do follow a consistent format
Do use a variety of graphics such as charts, tables, or diagrams.
Don’t falsify the report. Report only on work that has been completed.
Don’t forget to provide solutions to the problems.
("How to Write a Progress Report | AcademicHelp.net", 2018)
Notes: https://academichelp.net/business-writing-help/write-progress-report.html

## Slide 9: Common Mistakes When Writing a Progress Report
Using expressive words and phrases to characterize the situation. For example, “huge success” and “giant failure”.
Glossing over problems and understating their prevalence, hoping to solve them secretly. Always provide adequate and honest information about all issues that occur during the work on the project.
Turning a progress report into a lengthy document. Don’t supersaturate the document with excessive details.
Being irregular with sending progress reports to supervisors.
("How to Write a Progress Report | AcademicHelp.net", 2018)
Notes: https://academichelp.net/business-writing-help/write-progress-report.html

## Slide 10: Activity: Oral Progress Report
Prepare a 5 minute oral progress report for your research project

## Slide 11: Progress Report Submission
Progress Report #1 is due Friday, November 16th 2018 at 11:59 p.m.
Submission Details:-
  Email your report to fyp.cs@uog.edu.gy
  CC ALL of your supervisors (primary, secondary, external)
Subject of Email - "Progress Report #1
Naming convention - Firstname.Lastname.pr1.pdf

## Slide 12: References
Balmaceda, K. (2018). Progress Report: How To Structure And Make It Visually Attractive. Retrieved from https://piktochart.com/blog/progress-report/
How to Write a Progress Report | AcademicHelp.net. (2018). Retrieved from https://academichelp.net/business-writing-help/write-progress-report.html
McMurrey, D. (2018). Online Technical Writing: Progress Reports. Retrieved from https://www.tu-chemnitz.de/phil/english/sections/linguist/independent/kursmaterialien/TechComm/acchtml/progrep.html